AI First Mind-set

4 Weeks

Week 1 (Baseline, Mindset)

Week 2 (Entry Points, Friction)

Week 3 (Recipes, Social Proof)

Week 4 (Challenge, SOPs/KPIs)

| Tier 1 | Learning and Development | Online and offline Training session |
| --- | --- | --- |
| Tier 2 | AI Champions (PRIMARY EXECUTION) | Technical enablement, prompts, tools, workflows |
| Tier 3 | Managers | Reinforcement, visibility, compliance |
| Tier 4 | Employees | Adoption, execution, artifacts |

| WEEK 1 — Reality Check + First Wins |  |
| --- | --- |
| “Make truth visible, then prove AI value fast” |  |
| Objectives | - Establish task-level AI baseline - Identify high-impact roles & workflows - Deliver first visible AI wins (confidence boost) |
| Key Activities | 1. Task Audit (10 min/employee – async) Each employee logs: - Top 3 recurring tasks - Time spent - AI usage (Y/N) - Friction/blockers 2. Dept × Task AI Opportunity Heatmap L&D compiles: - High effort + high repetition + draft-heavy tasks - Where AI can enter early (SDLC / Ops stages) 3. Adoption Persona Mapping - Avoiders ¦ Experimenters ¦ Dependents ¦ Champions 4. AI Is Your Co-Worker (60-min All Hands) - Why training failed → workflow redesign fixes it - “Ask AI before you start” habit hook - Safe use + expectations 5. Quick Win Challenge - 1 AI-assisted task per person Log time saved |
| Deliverables | - Baseline dashboard (usage, time, blockers) - Dept AI Opportunity Heatmap - Persona list - Quick Wins wall (Teams/SharePoint) |

| WEEK 2 — AI Enters the Workflow (Mandatory Early Use) |  |
| --- | --- |
| “AI is no longer optional” |  |
| Objectives | - Move AI to the start of work - Remove choice overload & fear - Kill top blockers (privacy, trust, prompts) |
| Key Activities | AI Entry Point Workshops (per dept, 60–90 min) For each role: - “Before you do X manually, AI must do Y” - Mandatory AI moments defined 2. Tool Rationalization - Max 2 tools per dept - e.g., Copilot M365, GitHub Copilot 3. Friction Clinics (L&D + IT/Compliance) - What is safe to paste? - How to anonymize? - Client constraints clarified 4. Prompt Design Crash Session (30 min) - Step-by-step prompting for real tasks - Not theory, live work examples |
| Deliverables | - Dept-wise AI Entry Point Poster - Approved tool + use-case list - AI Safe Use Playbook (1 pager) - AI Quality Gate Checklist |